Program Management Expectations

Program Managers connect client intent to production delivery by owning the integrated delivery system across a program—aligning priorities, plans, resources, dependencies, risks, changes, and decisions to ensure commitments are clear, realistic, and executable.

Core Program Management Expectations

1. Turn priorities into executable plans

Make sure the production and client teams understand what the client is trying to accomplish, what's required, what's constrained, and what matters most.

After annual planning, translate established annual priorities into actionable production plans by defining timelines, mapping dependencies, and coordinating delivery requirements based on the needs of the work.

2. Own program-level operational alignment

Keep the full body of work coordinated across projects, timelines, priorities, dependencies, resources, and stakeholders.

Coordinate input from production resources so operational impacts are understood before commitments are finalized.

3. Connect the product team to production

Make sure production expertise influences commitments early and that product decisions reach the people doing the work with enough context to execute. Drive recurring production meetings to keep priorities, decisions, risks, and dependencies aligned across the program.

Participate in product conversations that shape and affect production scope, timing, capacity, dependencies, feasibility, readiness, or delivery commitments.

4. Surface and drive resolution of risk, change, and tradeoffs

Don't just report problems. Identify impact, bring the right people together, clarify options, and drive toward a solution.

Coordinate production changes that affect shared production priorities or commitments.

5. Maintain clear communication and accountability

Communicate risks and issues to Account Managers early, and ensure decisions, owners, priorities, commitments, and changes are understood by all affected stakeholders.

Be the operational point of contact throughout production—maintaining visibility across priorities, projects, production plans, timelines, dependencies, risks, decisions, and changes across the full program.

6. Improve the program over time

Look across projects for patterns and use what you learn to improve planning, resourcing, vendor strategy, workflows, and delivery.

Be Flexible

Stay in your lane but be flexible when needed.

Keep in mind:

- Account Managers own client relationship, strategic context, expectation-setting, and the client-facing narrative.

- Project Managers own the day-to-day execution of individual projects, coordinating scope, schedules, budgets, and production resources to ensure work is delivered successfully and according to plan.

Use the guardrails above to guide, but assess each program needs and be flexible to it. For example:

- The exact meetings Program Management/Account Management attends.

- The frequency and format of planning and status conversations with production and/or product teams.

- The tools, templates, and source-of-truth systems used.

- The specific thresholds used for different types or sizes of work.

- The formality of change control provided material changes are visible and assessed before being committed.

| Program Management Expectation | What Will Be Different in Practice |
| --- | --- |

| Engage earlier in program planning. | After annual planning establishes priorities, Program Management becomes involved early enough to begin production planning, forecasting, dependency mapping, and timeline development before work reaches project execution. Involvement is based on the needs of the work rather than waiting for a formal handoff. |
| --- | --- |

| Work directly with the functions needed to build the program. | Program Management works directly with Account Management, Product Management, Production, and other functional partners as their expertise is needed. Each function retains authority for its own area; participation does not transfer decision rights between functions. |
| --- | --- |

| Lead operational planning and readiness. | Program Management works across teams to turn approved or developing needs into operationally ready work, rather than receiving a completed request from Account Management at the end of the planning process. |
| --- | --- |

| Stay connected to conversations that shape delivery. | Program Management is included early in client and product conversations that may influence scope, timing, capacity, dependencies, feasibility, readiness, or delivery commitments — even when the need is still being explored or specifics have not yet been defined. Account Management continues to steward relationship and commercial context; Program Management brings the operational lens and leads follow-through on delivery implications. |
| --- | --- |

| Maintain the integrated program view. | Program Management connects priorities, projects, production plans, timelines, dependencies, risks, decisions, and changes across the program rather than managing only what has already entered execution. |
| --- | --- |

| Coordinate validation before operational commitments are finalized. | Scope, timing, capacity, feasibility, and delivery impacts are confirmed with the appropriate functions before they become firm commitments. Program Management coordinates the operational view; the function accountable for the decision retains the decision authority. |
| --- | --- |
| Coordinate the program-to-production interface. | Program Management coordinates production planning, priorities, dependencies, capacity needs, timing, and delivery impacts across the program. Functions may work directly with Production when their expertise is needed, but requests or changes that affect production scope, priority, timing, capacity, or commitments are coordinated through Program Management so Production is working from one aligned program view. |